## Slide 1: Schedu-elp
Team Gamma
Poornima Ganesan
Shradha Cripe
Sheila Bernal
COEN 285 – Fall 2012

## Slide 2: Agenda
Overview
Demo
Implemented User Stories
Architecture Diagram
Current System Status & Velocity
Challenges

## Slide 3: Schedu-elp Overview
Concept
  Re-conceptualization of the ‘classic’ course planning system
  One-stop course planning system for ambitious and strategically focused student
  Aimed to help SCU students balance all their responsibilities through planning tools
Stakeholders
  Team Gamma
  SCU: Students and Departments (Programs and Financial)
  Advertisers
Economic benefits
  Reduced Educational Cost for Students
  Increased revenue to SCU, from SCU business advertisements
Notes: Shradha
Present the project idea, its scope, the stakeholders, the problems the system addresses, economic benefits, whether it is an existing system that is to be improved or a new idea. (1 slide). The content presented here is what you have submitted for assign1.

## Slide 4
Notes: Team

## Slide 5: User Stories
User Story | Description
Access Homepage | View the Schedu-elp Home Page read an overview of the Schedu-elp system.
Sign-in | Sign in to the Schedu-elp system; create and access my profile.
Sign-out | Sign out of the Schedu-elp system
Search by Course Name | Search for available courses by inputting the course name; view the details of that course.
Search by Course Number | Search for available courses by inputting the course number; view the details of that course.
Search by Day of Week and/or Time of Day | Search for available courses by inputting preferred scheduling days and times; find a class that is scheduled during available times.
Access Contact Information | Access contact information; communicate methods for help
Add Course to POS | Add a course to POS; create a plan for graduate studies.
View POS | View POS online; verify added courses
Post Course Review | Post a review for a specific course; share course experience
View Course Reviews | View all reviews for a specific course
Access FAQs | View a list of frequently asked questions
Notes: Sheila

## Slide 6: Schedu-elp Architecture
Notes: Poornima

## Slide 7
Schedu-elp Architecture
(cont.)
SCRUM ROLES
Scrum Master: Poornima
Product Owner: Shradha
Team: All
------------------------------------
Customer: Sheila
Functionality | Components | Developer(s)
Schedu-elp Home Page | Home Page UI | Shradha
FAQ | FAQ UI | Sheila
Course Search | UI, SearchService, Course | Poornima
Course Review | UI, ReviewService, Review | Poornima, Shradha
Program of Studies | UI, POSService, Course, CourseSchedule, Student | Poornima, Sheila
Student Sign in /Sign out | UI, LoginService, Student | Poornima
Cross Cutting Concerns | Security, Transaction Mgmt | Adapted from Spring framework (AspectJ)
Data Access | Scheduelp DB | All
 | Scheduelp DAO | All
Notes: Poornima

## Slide 8: Current System Status
Product Backlog | 
US001 - Access the Schedu-elp Home Page | US010 – Search Courses by Program Special Requirement
US002 – Sign-in to Schedu-elp | US011 – Add a Course to Program of Studies
US003 – Sign-out of Schedu-elp | US012 – Remove a Course from Program of Studies
US004 – Access Link to Advertisers’ Websites | US013 – View Program of Studies
US005 – Search Courses by Course Name | US014 – Print Program of Studies
US006 – Search Courses by Course Number | US015 – View all Reviews for a Course
US007 – Search Courses by Day of Week and/or Time of Day | US016 – Post a Course Review
US008 – Search Courses by Pre-requisite | US017 – Access Contact Information
US009 – Search Courses by Name of Professor | US018 – Access Online Help/FAQ
Implemented core functionality first
  Sign-in and Sign-out
  Core search features
  Preliminary review features
  Add course to Program of Studies
Roadmap for future releases
  Full use of Program of Studies
  Advanced Search
  Advertisements
Notes: Shradha

## Slide 9: Project Velocity
Chart: Sprint 1 Burndown Chart
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0 | 9.0 | 10.0 | 11.0 | 12.0 | 13.0 | 14.0 | 15.0 | 16.0 | 17.0 | 18.0 | 19.0 | 20.0 | 21.0
Planned remaining (hrs) | 37 | 35.2381 | 33.4762 | 31.7143 | 29.9524 | 28.1905 | 26.4286 | 24.6667 | 22.9048 | 21.1429 | 19.381 | 17.619 | 15.8571 | 14.0952 | 12.3333 | 10.5714 | 8.8095 | 7.0476 | 5.2857 | 3.5238 | 1.7619
Actual remaining (hrs) | 37 | 36 | 35 | 33 | 38 | 33 | 29 | 27 | 27 | 25 | 23 | 21 | 17 | 15 | 12 | 10 | 7 | 4 | 1 | 0 | 0
Chart: Sprint 2 Burndown Chart
| 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0 | 9.0 | 10.0 | 11.0 | 12.0 | 13.0 | 14.0
Planned remaining (hrs) | 39 | 36.2143 | 33.4286 | 30.6429 | 27.8571 | 25.0714 | 22.2857 | 19.5 | 16.7143 | 13.9286 | 11.1429 | 8.3571 | 5.5714 | 2.7857
Actual remaining (hrs) | 39 | 37 | 33 | 31.5 | 29.5 | 27 | 23 | 19 | 19.5 | 14.5 | 10.5 | 8 | 2 | 0
Can do 6 user stories in one iteration (3-week sprint)
Sprint 2 estimation was more stable
Velocity = 28 story points
26 story points remaining in product backlog
Will most likely need one more sprint!
Notes: Sheila

## Slide 10: Challenges
Environmental
  Host Database vs. Local instance
  Windows vs. Mac
Technical
  Hibernate for Object-Relational Mapping
  High (re)learning curve
  Troubleshooting
  Balancing collaboration with independence
Process
  Establish Configuration Management and Initial Training
  Capturing and Communicating Issues
  Modified Scrum – maintaining rhythm, balancing schedules
Notes: Process – Shradha
Environmental – Sheila
Technical - Poornima